# PES UNIVERSITY, BANGALORE

Department of Computer Science and Engineering

## Software Test Plan (STP) Book E-Commerce Platform

Version 1.0 (Draft)

PES University, Department of Computer Science and Engineering

Authors: QA Team | 28-09-2026

| Document Item | Details |
| --- | --- |
| Project | Book E-Commerce Platform |
| Document | Software Test Plan (STP) |
| Version | 1.0 |
| Status | Draft |
| QA Lead | Prajwal M Angadi |
| Test Engineer | Darshan A D |
| Developer | Prashant |
| Project Manager / Product Owner | Nidhi |

### Introduction

#### Purpose

This document defines the test plan for the Book E-Commerce Platform v1.0. It outlines the testing objectives, scope, strategy, resources, schedule, responsibilities, risks, and test deliverables for the system.

#### Scope

Testing covers the major functionalities of the Book E-Commerce Platform, including:

    - User registration and authentication

    - Book search and book details

    - Seller book listing management

    - Shopping cart

    - Checkout

    - Order placement

    - Payment

    - Order history and order management

    - Ratings and reviews

    - Administrator management

Testing of external services and infrastructure that are outside the project team's control is excluded.

#### References

    - Book E-Commerce Platform Software Requirements Specification (SRS) v1.0

    - Book E-Commerce Platform Design Specifications

    - Requirement Traceability Matrix (RTM)

    - Test Cases document

#### Definitions

| Term | Definition |
| --- | --- |
| SRS | Software Requirements Specification |
| STP | Software Test Plan |
| RTM | Requirements Traceability Matrix |
| QA | Quality Assurance |
| UAT | User Acceptance Testing |
| TC | Test Case |
| UI | User Interface |
| MERN | MongoDB, Express.js, React.js, Node.js |

### Test Items

The following modules of the Book E-Commerce Platform will be tested:

- User Registration and Authentication module

- Book Search and Discovery module

- Book Catalog and Seller Listing module

- Shopping Cart module

- Checkout module

- Order Management module

- Payment module

- Reviews and Ratings module

- Administrator Management module

### Features to be Tested

The features to be tested are mapped to the functional requirements in the SRS.

#### User Registration and Authentication

- REQ-01: User registration

- REQ-02: Registration validation

- REQ-03: User login and logout

#### Book Discovery and Catalog Management

- REQ-04: Search books by title, author, or category

- REQ-05: View book details and availability

- REQ-06: Seller adds, updates, and removes book listings

#### Shopping Cart and Checkout

- REQ-07: Add, update, and remove books from cart

- REQ-08: Cart total calculation and availability validation

#### Order and Payment Management

- REQ-09: Place book orders

- REQ-10: Payment and payment status

- REQ-11: Order history and seller order management

#### Reviews and Ratings

- REQ-12: Submit ratings and reviews

- REQ-13: Validate rating and review submissions

#### Administrator Management

- REQ-14: Administrator management of users, sellers, books, and orders

- REQ-15: Restrict administrator functions to authorized administrators

### Features Not to be Tested

The following areas are outside the scope of testing for this project:

- Internal functionality of third-party payment services

- External hosting/cloud provider infrastructure

- External email/SMS service infrastructure, if used

- Browser functionality and operating-system internals

- Production-level banking/payment infrastructure

- Security of third-party services outside the application

The project team will test the application's interaction with external services where applicable, but not their internal implementation.

### Test Approach / Strategy

#### Testing Levels

##### Unit Testing

Test individual modules or functions separately. Examples: registration validation, cart total calculation, login validation.

##### Integration Testing

Test interactions between different modules. Examples: login with user profile, cart with checkout, checkout with order creation, order with payment.

##### System Testing

Test the complete Book E-Commerce Platform as an integrated system. Example: registering → logging in → searching for a book → adding it to cart → checkout → payment → viewing order.

##### User Acceptance Testing (UAT)

Verify that the completed system satisfies the intended user requirements and project expectations.

#### Testing Types

Functional Testing: Verify that all functional requirements work as specified.

Regression Testing: Verify that changes or bug fixes do not negatively affect existing functionality.

Performance Testing: Check system response for common operations such as searching books, loading book details, and displaying orders.

Usability Testing: Check whether users can navigate the application and complete common tasks easily.

Security Testing: Verify authentication, authorization, input validation, and protection of user information.

#### Entry Criteria

Testing will begin when:

    - A stable build of the application is available.

    - Required modules are sufficiently implemented.

    - Test cases have been prepared.

    - Test data is available.

    - The test environment is ready.

#### Exit Criteria

Testing will be considered complete when:

    - All planned test cases have been executed.

    - All critical defects have been resolved or appropriately documented.

    - Major functional requirements have been tested.

    - Required acceptance criteria have been satisfied.

    - Test results have been documented.

#### Security Validation

    - Validate user login and authentication.

    - Verify that invalid credentials are rejected.

    - Verify that administrator functions are accessible only to authorized administrators.

    - Check that users cannot access another user's protected information.

    - Validate user inputs to prevent invalid or malicious data.

    - Verify that passwords and sensitive user information are handled securely.

    - Check authorization for seller and administrator functions.

### Test Environment

#### Hardware

    - Desktop computers

    - Laptops

    - Smartphones or other supported devices for UI testing

    - Internet/network connection

#### Software

    - Book E-Commerce Platform v1.0

    - MongoDB

    - Node.js

    - Express.js

    - React.js

    - Web browser such as Google Chrome or Microsoft Edge

    - Development/test database

#### Tools

    - Browser Developer Tools

    - Postman, if APIs are tested separately

    - GitHub for version control and collaboration

    - Appropriate test-case documentation

    - Defect tracking through the project's selected issue-tracking method

#### Test Data

The following test data will be prepared:

    - Valid and invalid user registration details

    - Valid and invalid login credentials

    - Sample book details

    - Different book categories and authors

    - Different book prices and quantities

    - Sample seller accounts

    - Sample customer accounts

    - Sample orders

    - Payment success and failure scenarios

    - Sample ratings and reviews

    - Administrator account and unauthorized user accounts

### Test Schedule

#### Milestones

| Activity | Planned Schedule |
| --- | --- |
| Test plan preparation | After SRS completion |
| Test case design | After test plan completion |
| Test environment setup | Before test execution |
| Test execution | After stable build is available |
| Defect fixing and retesting | During test execution |
| Regression testing | After major defect fixes |
| Final test summary | After completion of testing |

Exact dates can be filled in once the team's project schedule is finalized.

### Test Deliverables

- Software Test Plan (STP)

- Test Cases

- Test Data

- Test Execution Results

- Defect Reports

- Requirement Traceability Matrix (RTM)

- Test Summary Report

### Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in development of a stable build | Plan testing activities early and communicate required features with the developer |
| Insufficient test data | Prepare valid and invalid test data before test execution |
| Changes in requirements | Update the SRS, test cases, and RTM when approved requirements change |
| Defects discovered late | Perform testing incrementally throughout development |
| Test environment problems | Maintain a backup development/test environment |
| Payment service unavailable during testing | Use a test/sandbox payment mechanism or simulated payment responses where applicable |

| Team member availability issues | Divide work clearly and maintain project documentation in GitHub |
| --- | --- |

### Assumptions & Dependencies

- The development team will provide a sufficiently stable build for testing.

- Required test data will be available before test execution.

- The database and application environment will be available during testing.

- Required user roles such as customer, seller, and administrator will be available for testing.

- The configured payment mechanism will provide a test or sandbox environment where applicable.

- Requirements in the SRS will remain stable unless officially updated.

### Suspension & Resumption Criteria

#### Suspend Testing if:

    - The test environment becomes unavailable.

    - The application build has critical defects that prevent execution of a large number of test cases.

    - Required test data or dependencies are unavailable.

    - A major system failure prevents meaningful testing.

#### Resume Testing if:

    - Blocking or critical defects have been resolved.

    - The test environment is restored.

    - Required test data and dependencies are available.

    - A stable build is provided for testing.

### Test Case Management & Traceability

The Requirement Traceability Matrix (RTM) will be used to map each SRS requirement to its corresponding test cases. The 15 functional requirements will be traced as follows:

| SRS Requirement | Test Case Examples |
| --- | --- |
| REQ-01 – User registration | TC-REG-01, TC-REG-02 |
| REQ-02 – Registration validation | TC-REG-03, TC-REG-04 |
| REQ-03 – Login/logout | TC-AUTH-01, TC-AUTH-02 |
| REQ-04 – Book search | TC-SEARCH-01, TC-SEARCH-02 |
| REQ-05 – Book details | TC-BOOK-01, TC-BOOK-02 |
| REQ-06 – Seller listings | TC-SELL-01, TC-SELL-02 |
| REQ-07 – Shopping cart | TC-CART-01, TC-CART-02 |
| REQ-08 – Cart total/availability | TC-CART-03, TC-CART-04 |
| REQ-09 – Order placement | TC-ORDER-01, TC-ORDER-02 |
| REQ-10 – Payment | TC-PAY-01, TC-PAY-02 |
| REQ-11 – Order history/management | TC-ORDER-03, TC-ORDER-04 |
| REQ-12 – Ratings/reviews | TC-REV-01, TC-REV-02 |

| REQ-13 – Review validation | TC-REV-03, TC-REV-04 |
| --- | --- |
| REQ-14 – Administrator management | TC-ADMIN-01, TC-ADMIN-02 |
| REQ-15 – Administrator authorization | TC-ADMIN-03, TC-ADMIN-04 |

The complete test-case document will contain the required number of Unit, Integration, and System test cases for each functional requirement.