PES UNIVERSITY, BANGALORE

Department of Computer Science and Engineering

Software Test Plan (STP)

Book E-Commerce Platform

Version 1.0 (Draft)

PES University, Department of Computer Science and Engineering

Authors: QA Team | 27-09-2026

| Document Item | Details |
| --- | --- |
| Project | Book E-Commerce Platform |
| Document | Software Test Plan (STP) |
| Version | 1.0 |
| Status | Draft |
| QA Lead | Prajwal M Angadi |
| Test Engineer | Darshan A D |
| Developer | Prashant |
| Project Manager / Product Owner | Nidhi |

# 1. Introduction

## 1.1 Purpose

This document defines the test plan for the Book E-Commerce Platform v1.0. It outlines the testing objectives, scope, strategy, resources, schedule, responsibilities, risks, and test deliverables for the system.

## 1.2 Scope

Testing covers the major functionalities of the Book E-Commerce Platform, including:

User registration and authentication

Book search and book details

Seller book listing management

Shopping cart

Checkout

Order placement

Payment

Order history and order management

Ratings and reviews

Administrator management

Testing of external services and infrastructure that are outside the project team's control is excluded.

## 1.3 References

Book E-Commerce Platform Software Requirements Specification (SRS) v1.0

Book E-Commerce Platform Design Specifications

Requirement Traceability Matrix (RTM)

Test Cases document

## 1.4 Definitions

| Term | Definition |
| --- | --- |
| SRS | Software Requirements Specification |
| STP | Software Test Plan |
| RTM | Requirements Traceability Matrix |
| QA | Quality Assurance |
| UAT | User Acceptance Testing |
| TC | Test Case |
| UI | User Interface |
| MERN | MongoDB, Express.js, React.js, Node.js |

# 2. Test Items

The following modules of the Book E-Commerce Platform will be tested:

User Registration and Authentication module

Book Search and Discovery module

Book Catalog and Seller Listing module

Shopping Cart module

Checkout module

Order Management module

Payment module

Reviews and Ratings module

Administrator Management module

# 3. Features to be Tested

The features to be tested are mapped to the functional requirements in the SRS.

## User Registration and Authentication

REQ-01: User registration

REQ-02: Registration validation

REQ-03: User login and logout

## Book Discovery and Catalog Management

REQ-04: Search books by title, author, or category

REQ-05: View book details and availability

REQ-06: Seller adds, updates, and removes book listings

## Shopping Cart and Checkout

REQ-07: Add, update, and remove books from cart

REQ-08: Cart total calculation and availability validation

## Order and Payment Management

REQ-09: Place book orders

REQ-10: Payment and payment status

REQ-11: Order history and seller order management

## Reviews and Ratings

REQ-12: Submit ratings and reviews

REQ-13: Validate rating and review submissions

## Administrator Management

REQ-14: Administrator management of users, sellers, books, and orders

REQ-15: Restrict administrator functions to authorized administrators

# 4. Features Not to be Tested

The following areas are outside the scope of testing for this project:

Internal functionality of third-party payment services

External hosting/cloud provider infrastructure

External email/SMS service infrastructure, if used

Browser functionality and operating-system internals

Production-level banking/payment infrastructure

Security of third-party services outside the application

The project team will test the application's interaction with external services where applicable, but not their internal implementation.

# 5. Test Approach / Strategy

## 5.1 Testing Levels

### Unit Testing

Test individual modules or functions separately. Examples: registration validation, cart total calculation, login validation.

### Integration Testing

Test interactions between different modules. Examples: login with user profile, cart with checkout, checkout with order creation, order with payment.

### System Testing

Test the complete Book E-Commerce Platform as an integrated system. Example: registering → logging in → searching for a book → adding it to cart → checkout → payment → viewing order.

### User Acceptance Testing (UAT)

Verify that the completed system satisfies the intended user requirements and project expectations.

## 5.2 Testing Types

Functional Testing: Verify that all functional requirements work as specified.

Regression Testing: Verify that changes or bug fixes do not negatively affect existing functionality.

Performance Testing: Check system response for common operations such as searching books, loading book details, and displaying orders.

Usability Testing: Check whether users can navigate the application and complete common tasks easily.

Security Testing: Verify authentication, authorization, input validation, and protection of user information.

## 5.3 Entry Criteria

Testing will begin when:

A stable build of the application is available.

Required modules are sufficiently implemented.

Test cases have been prepared.

Test data is available.

The test environment is ready.

## 5.4 Exit Criteria

Testing will be considered complete when:

All planned test cases have been executed.

All critical defects have been resolved or appropriately documented.

Major functional requirements have been tested.

Required acceptance criteria have been satisfied.

Test results have been documented.

## 5.5 Security Validation

Validate user login and authentication.

Verify that invalid credentials are rejected.

Verify that administrator functions are accessible only to authorized administrators.

Check that users cannot access another user's protected information.

Validate user inputs to prevent invalid or malicious data.

Verify that passwords and sensitive user information are handled securely.

Check authorization for seller and administrator functions.

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in development of a stable build | Plan testing activities early and communicate required features with the developer |
| Insufficient test data | Prepare valid and invalid test data before test execution |
| Changes in requirements | Update the SRS, test cases, and RTM when approved requirements change |
| Defects discovered late | Perform testing incrementally throughout development |
| Test environment problems | Maintain a backup development/test environment |
| Payment service unavailable during testing | Use a test/sandbox payment mechanism or simulated payment responses where applicable |
| Team member availability issues | Divide work clearly and maintain project documentation in GitHub |

# 11. Assumptions & Dependencies

The development team will provide a sufficiently stable build for testing.

Required test data will be available before test execution.

The database and application environment will be available during testing.

Required user roles such as customer, seller, and administrator will be available for testing.

The configured payment mechanism will provide a test or sandbox environment where applicable.

Requirements in the SRS will remain stable unless officially updated.

# 12. Suspension & Resumption Criteria

## 12.1 Suspend Testing if:

The test environment becomes unavailable.

The application build has critical defects that prevent execution of a large number of test cases.

Required test data or dependencies are unavailable.

A major system failure prevents meaningful testing.

## 12.2 Resume Testing if:

Blocking or critical defects have been resolved.

The test environment is restored.

Required test data and dependencies are available.

A stable build is provided for testing.